Project Design Phase

Proposed Solution Template

| Date | 03 April 2026 |
| --- | --- |
| Team ID | SWTID-2026-8629 |
| Project Name | Smart Library |
| Maximum Marks | 2 Marks |

Agile Sprint Planning – Smart Library System

Sprint 1 – User Registration & Login

• USN-1: As a user, I can register for the library system by entering my email, password, and confirming my password.
Story Points: 2
Priority: High
Team Members: (Assign names)

• USN-2: As a user, I will receive a confirmation email after registration.
Story Points: 1
Priority: High
Team Members: (Assign names)

• USN-3: As a user, I can register/login using Gmail.
Story Points: 2
Priority: Medium
Team Members: (Assign names)

• USN-4: As a user, I can log into the system using email and password.
Story Points: 1
Priority: High
Team Members: (Assign names)

Sprint 2 – Social Login & Dashboard

• USN-5: As a user, I can register/login using Facebook.
Story Points: 2
Priority: Low
Team Members: (Assign names)

• USN-6: As a user, I can view the library dashboard after login.
Story Points: 3
Priority: High
Team Members: (Assign names)

• USN-7: As a librarian/admin, I can view book details and user activity in the dashboard.
Story Points: 3
Priority: High

Sprint 3 – Library Management

• USN-8: As a librarian, I can add new books to the system.
Story Points: 3
Priority: High

• USN-9: As a librarian, I can update book details (availability, author, category).
Story Points: 3
Priority: High

• USN-10: As a librarian, I can remove/delete book records.
Story Points: 2
Priority: Medium

Sprint 4 – Book Issue & Reports

• USN-11: As a librarian, I can track book issue and return details.
Story Points: 3
Priority: High

• USN-12: As a librarian, I can generate library reports (issued books, overdue books, fines).
Story Points: 3
Priority: High

Project Tracker

Sprint 1

Total Story Points: 20
Duration: 6 Days
Start Date: 15 Feb 2025
End Date (Planned): 20 Feb 2025
Completed Points: 20
Release Date: 20 Feb 2025

Sprint 2

Total Story Points: 20
Duration: 6 Days
Start Date: 22 Feb 2025
End Date (Planned): 27 Feb 2025

Sprint 3

Total Story Points: 20
Duration: 6 Days
Start Date: 01 Mar 2025
End Date (Planned): 06 Mar 2025

Sprint 4

Total Story Points: 20
Duration: 6 Days
Start Date: 08 Mar 2025
End Date (Planned): 13 Mar 2025

Velocity Calculation

Assume:
• Sprint Duration = 10 days
• Total Story Points per Sprint = 20

Velocity (per day) = Total Story Points / Number of Days
= 20 / 10
= 2 Story Points per day

This means the team completes approximately 2 story points per day.

Burndown Chart Explanation

A burndown chart shows how much work is remaining over time.

• The X-axis represents time (days or sprints).
• The Y-axis represents remaining story points.
• The chart starts with total work and gradually decreases to zero.

In this project:
• At the start of Sprint 1 → 20 points
• Each day → points decrease
• At the end → 0 points (work completed)

This helps track progress and ensures the team stays on schedule.